# Statement of Work (SOW)

# Project – Akasha A Cross-Platform Intelligence System

## 1. Executive Summary

Akasha, is a cross-platform intelligence system that brings together planning, execution, connectivity, logistics, and procurement data into a single dashboard with AI-driven decision support. Unlike traditional dashboards, Akasha includes an AI-powered chatbot that not only provides visibility but also simulates scenarios, recommends actions, and shows potential outcomes before decisions are made. This enables faster decision-making, better coordination, reduced risk, and more efficient project execution.

## 2. Background & Strategic Mandate

Project data is currently spread across multiple enterprise platforms, causing delays and inconsistent reporting. This initiative aims to create a connected ecosystem where essential project data moves seamlessly, giving stakeholders timely and clear visibility across all project stages.

## 3. Objective of the Engagement

The main objective is to eliminate disconnected project execution by integrating planning, site progress, connectivity readiness, DPR reporting, logistics, CAPEX, and SAP financial systems into a centralized, real-time monitoring framework. This will provide leaders with a single view of project health and enable timely operational and financial decisions.

## 4. Scope of Work

### 4.1 User & Access Model

User Personas

- Executive Leadership

- PMAG Team

- Project Heads / Site Leads

- Planning & Scheduling Teams

- Techno-Commercial Teams

- Business Development (BD)

- System Administrators

Access Model

- Role-Based Access Control (RBAC)

- Persona-based dashboards

- Controlled approvals (human-in-the-loop)

- Alerts and notifications

Authentication

- Enterprise Single Sign-On (SSO)

### 4.2 Functional Scope

The platform will enable:

- Centralized project monitoring across renewable portfolios

- Single consolidated, cross-platform view of project data (P6, SAP, DPR, Transmission)

- AI-powered chatbot for decision support and scenario simulation

- Scenario-based intelligence to simulate delays, risks, and operational situations

- Action-oriented recommendations with expected outcomes and impact analysis

- Automated alerts, triggers, and notifications for delays, risks, and dependencies

- Derived logistics intelligence using SAP and P6 data

- Material readiness tracking aligned with project schedules

- Financial and procurement visibility through SAP integration

- Cross-functional decision support for PMAG, Projects, Techno-commercial, BD, and Site teams

- Reduction in manual coordination, follow-ups, and spread communication

- Executive dashboards for leadership visibility and strategic insights

### 4.3 Data & Integration Systems

Primavera P6

- Act as the core planning and scheduling engine, supporting work breakdown, activities, baselines, and tracking planned vs actual progress with deviation alerts.

- Manage activity sequencing, milestones, and dependencies, while identifying delays and monitoring the critical path with automated alerts

- Enable resource allocation and utilization tracking, highlighting over/under utilization for better planning.

- Integrate with Digital DPR for real-time updates and ensure continuous alignment between plan and execution.

- Improve overall schedule control, risk visibility, and decision-making.

Transmission Connectivity Dashboard

- Track grid connectivity, evacuation capacity, and interconnection milestones for overall transmission visibility.

- Use the historical data and analyse past timelines (SCD) to identify delay patterns and improve timeline accuracy.

- Generate realistic, data-driven projections and adjust timelines (e.g., 4 → 9 months) considering approvals, dependencies, and execution challenges.

- Enable execution-based planning (ECOD) by aligning planning and financial decisions with actual timelines.

- Improve forecasting, risk identification, capital alignment, and overall decision-making predictability.

Digital DPR (Daily Progress Report)

- Centralized Digital DPR system to capture and monitor daily project progress (replacing Excel)

- Data access restricted to only the last 7 days to maintain data integrity; any modification within these last 7 days data requires a mandatory reason

- Seamless integration with Primavera P6 to enable real-time synchronization of approved progress data and ensure alignment between planned schedules and actual execution

- Support role-based access control (Supervisor, Site PM, PMAG Admin) with capabilities for project assignment and controlled cross-project visibility

- Defined approval workflow where Supervisor submits DPR, Site PM approves, and only approved data is pushed to P6

- Provide real-time dashboards and project summaries, along with tracking of delays, issues, and dependencies, supported by automated alerts and notifications

- Improve data accuracy, reduce manual effort, enhance coordination, and enable better decision-making

Module Tracker

- Provide end-to-end material tracking from manufacturing to site, including production status, shipment visibility, and monitoring of ETA and transit delays

- Ensure alignment with Primavera P6 schedules, highlighting any mismatch between material availability and planned activities

- Integrate with SAP for CAPEX tracking to align material movement with financial planning

SAP

- Manage end-to-end procurement lifecycle with real-time updates

- Track PO/SO amendments with full visibility and impact on project timelines and costs

- Enable CAPEX monitoring and approval workflows aligned with project execution

- Provide inventory visibility and material tracking to support planning and reduce shortages

- Support financial decision workflows integrated with project data for better control and decision-making

- Cost breakdown structure for projects.

CMP (Cash Management Product) (to be excluded)

- Enable quarter-wise cash planning and tracking with actual vs predictive analysis

- Identify and explain cash flow variances, including issues causing deviation from planned targets (e.g., delays, approvals, execution gaps)

- Integrate with SAP and project data (P6/DPR) to align cash flow with project execution

Provide predictive forecasting to support financial control, risk

identification, and decision-making

Human-in-the-Loop Controls

- Ordering and dispatch approvals

- Site readiness validation by Project Heads

- PO Amendments- Scheduling changes

- Financial approvals (LC/BG/WC decisions)

### 4.4 Analytics Scope

- Real-time project progress analytics

- Schedule variance and delay detection

- Critical path impact analysis

- Connectivity readiness risk indicators

- Logistics flow intelligence

- Performance dashboards

- AI driven recommendation based on the analysis of scenarios

- Executive insights

## 5. Technical Architecture & Security

Architecture Overview

- Web-based centralized dashboard platform

- API-led integration architecture

- Modular microservices-based integration layer

- Central data aggregation and transformation layer

- Near real-time data pipelines

Integration Approach

- Push APIs for execution and logistics systems

- Pull APIs for planning and reporting systems

- Event-driven update mechanisms

Infrastructure

- Cloud-hosted or enterprise data center deployment

- Scalable compute and storage architecture

- High-availability environment

Security Framework

- Encrypted data in transit and at rest

- Role-based and policy-based access controls

- Secure API gateways

- Audit logs and activity monitoring

- Compliance with enterprise IT security policies

## 6. Delivery Phases & Milestones

7. Deliverables

- Design and deployment of a unified leadership workspace that brings together data from all portfolio systems into a single, easy-to-use environment.

- API-led integration of key systems including Oracle Primavera P6, Transmission Connectivity Dashboard, Digital DPR, and SAP.

- Development of a logistics intelligence layer within Akasha, using SAP and P6 data to track material readiness and movement (in place of Module Tracker).

- Creation of a consolidated data layer that acts as a single source of truth across planning, execution, connectivity, logistics, procurement, and financials.

- Development of a portfolio-level dashboard to support leadership with real-time visibility, performance tracking, and better decision-making.

- Deployment of an AI-powered layer (LLM-based) to enable:
o Natural language interaction with project data
o Decision support through conversational insights
o Context-aware recommendations and next-best actions
o Scenario simulation to understand the impact of decisions before execution

- Enablement of role-based AI assistants for different functions such as projects, procurement, logistics, and finance.

- Configuration of alerts, notifications, and risk triggers across systems to keep teams proactively informed.

- Implementation of human-in-the-loop controls for key decisions such as approvals, dispatch, and financial actions.

- Support for cross-system actions through recommendations, reducing manual follow-ups and improving coordination (with execution remaining manual in Drop 1).

8. Out of Scope & Assumptions

Out of Scope

- Development of new enterprise source systems

- Hardware procurement and on-site infrastructure setup

Assumptions

- Existing systems support API integrations

- Source system data accuracy and ownership remain with system owners

- Required stakeholder availability for approvals and testing

9. Acceptance Criteria, KPIs & SLAs

### Functional Accuracy & Utility

- Dashboard Data Accuracy: Consistent alignment between Primavera P6, Digital DPR, Transmission Connectivity, Module Tracker, and SAP data.

- DPR Submission Completeness: Site progress reports submitted through the digital DPR system and tracked via system submission logs.

- Alert Trigger Accuracy: Reliable automated alerts for delays, connectivity status, logistics movement, and financial updates, monitored through audit logs.

- Critical Path Update Latency: Timely reflection of schedule and milestone updates in Primavera P6 following DPR and connectivity data synchronization, tracked via API timestamps.

- Financial Data Reconciliation: Alignment between SAP CAPEX and procurement data with project execution records, validated through finance reconciliation reports.

- Scenario Simulation Accuracy: System accurately simulates impact of delays and operational changes across schedule, resources, and procurement

- Recommendation Effectiveness: AI-generated recommendations are relevant, actionable, and aligned with business decisions

- Chatbot Interaction Quality: Users are able to query project data and receive clear, context-aware insights

- Finance related query- User would be able to get the revenue related answers.

### Performance

- Dashboard Performance: Fast and responsive dashboard experience for project views.

- API Performance: Efficient and stable API communication across integrated systems.

- Data Pipeline Timeliness: Near real-time data synchronization across Primavera P6, Digital DPR, Transmission Connectivity, Module Tracker, and SAP

- Batch Processing Efficiency: Timely completion of scheduled data processing and system jobs

- Chatbot Response Time: Responses generated within acceptable time for real-time interaction

- Scenario Processing Time: Simulation outputs generated within defined time limits

### Security & Compliance

- Access Control Enforcement: Role-based access applied across all user personas with periodic access reviews and audit validation.

- Security Testing & Hardening: Platform undergoes security assessments before go-live to identify and remediate vulnerabilities.

- Audit & Activity Logging: End-to-end logging of user actions, data changes, approvals, and cross-platform transactions for traceability.

- API Security Management: Secure API usage across integrated systems with hidden credentials, controlled access tokens, and periodic key rotation.

- Integration Security Controls: Protected data exchange between Primavera P6, DPR, Transmission Connectivity, Logistics, and SAP through encrypted channels and secure gateways.

- Secure AI Interaction: Chatbot access and responses restricted based on user roles and permissions

- Data Privacy in AI Processing: Sensitive project and financial data handled securely within AI workflows

- Auditability of AI Actions: All chatbot queries, recommendations, and scenario outputs logged for traceability

### Reliability

- Platform Stability – The integration platform should always be available and working without interruptions.

- Integration Reliability – The platform keeps data in sync across all connected systems. APIs work reliably and keep data accurate. If a data transfer fails, the system automatically retries to keep information flowing smoothly.

- Data Reliability – The platform prevents duplicate, incomplete, or conflicting data updates. It also makes sure updates across systems are completed correctly.

- Fault Handling & Recovery – The system can detect errors, send alerts, and follow clear steps to fix issues quickly.

- Monitoring– The platform continuously monitors system health and data integrations. System logs help teams quickly find and fix problems.

- AI System Stability: Chatbot and scenario engine remain consistently available without failures

### Adoption

- Reporting Reduction: Reduced manual reporting and follow-ups through automated dashboards and integrated data flows.

- Decision Support Adoption: Teams refer to AI recommendations during planning and execution decisions

- User Satisfaction: Positive user experience and acceptance across leadership and project teams, assessed through periodic feedback and usage reviews.

## 10. RACI (Condensed)

| Workstream | Company | Vendor |
| --- | --- | --- |
| Data access approvals & governance policies | R | C |
| Data pipeline architecture & data quality | A | R |
| LLM deployment approach & model selection | A/R | C |
| Technology stack selection | A/R | C |
| Reasoning model design & configuration | C | A/R |
| Unified platform architecture & setup | C | A/R |
| System integration & API enablement | C | A/R |